## May 2021 Live Partner Collaboration Session Summary

## Date of session: 5.5.21

## Attendees: NHS login team & Live Partners

IProov Android SDK

- Aim:​To provide the automation journey to users that would normally be forced onto the manual route.​

- Being released this week by NHS App​

- Expecting:​

- Improved pass rates​

- Better failure feedback​

- Improved user experience​

Partner Benefit: Improved numbers of user going through the automation route rather than the manual route – with greater potential for successful journey

Multiple Faces Update – Two face detection on ID documents

- Aim:  Ensure users with ID docs with multiple images stay on the automation journey​

- Prior to switch on 20.49% of traffic was directed down the manual journey. This has dropped to 3.83%​

- Partner Benefit: More users going down automation route with a higher level of success rate

Transcoding

- Aim:  Ensure all videos captured by users can be used during registration regardless of file type​

- Current progress;

  - First phase of Video Transcoding is dev complete​

  - Successful testing conducted in production​

  - Release pending​

​

- Next steps: Extend transcoding to other file types & change validation rules​

- Partner benefit: Greater numbers of users getting through the journey using more types of devices

Device Transition (Deprioritised)

- Aim:  Allow users to follow the most suitable registration journey given their device, OS & browser​

- Progress:​

  - User research complete​

  - Back-end development complete​

  - Re-design of front end pending, following UR outcomes​

​

- Next steps:​ Work deprioritised (but ongoing) due to scaling priorities​

Document Capture Paycasso SDK

- Work involves ensuring better capturing of photo ID documentation

- Work de-prioritised due to scaling for COVID-19

IDVM Update

What is IDVM?

- User is at P0 low level of verification and is asked for email address

- Then asked if they know their NHS number (giving them P5 level of verification)

- IDVM checks PDS based on the NHS number provided and if correct presents details to user to confirm which then uplifts them to P9 level

- Demo was shown

- Partner Benefit: Will provide users with a quicker and easier route to uplift to P9 without having to go through the Prove Your Identity route

COVID Services

- Supporting Covid services with NHS login – at P0 level

  - Register a result of a lateral flow test​

  - Isolation payment due to COVID Tracing App notification​

  - Provide details of potential contacts if you've tested positive​

- Partner Benefit: Increase awareness, understanding and numbers of user with NHS login thereby helping users to a partner service to use NHS login as a quicker, secure and convenient login option